Action plans

An action plan is a simple, yet highly effective tool for getting things done (ie, putting your plans into action).  Objectives should be SMART;

Specific

Measurable

Attainable

Realistic

Timely

The following hypothetical example shows how action plans are built on clear objectives.  Again, to write your own action plan all you need is a blank sheet of paper.

| Objective | Action | Contact/By whom | Timing |
| --- | --- | --- | --- |
| - Drain bottom (5ha) field to double pasture production. | Year 1 - Confirm plan and quote. - Order materials. - Put in drains (weather allowing). - Soil test. - Graze and spray off with glyphosate. - Plough. - Apply lime and development fertiliser. - Harrow, roll, sow and roll. - Post emergence, check and spray for weeds if a problem. - Graze with sheep as soon as tillers can’t be pulled (on-off in a couple of days). - Repeat intensive on-off grazing every 2-3 weeks for rest of summer but don’t overgraze. - Apply light dressings of N to strengthen pasture. - Don’t graze when wet and shut up by mid-October (c.1,200kgDM/ha) for grazing in March. | Self / drainer Self Drainer SAC Consulting Self Self Fert company Self Self Self Self Self Self | Jan ‘18 Feb ‘18 Mar/Apr ‘18 Apr ‘18 May ‘18 “ “ “ June ‘18 “ Rest of sum/autumn |
|  | Year 2 - Soil test to confirm fert plan for 2019 - Graze rotationally from mid-March. Don’t under or overgraze and don’t cut in first year. - Apply fertiliser and lime as per fert plan. - Shut up by mid-autumn (c.1,200kgDM/ha). | SAC Consulting Self Self/fert company Self | Jan ‘19 Mar-Sept ‘19 “ Oct ‘19 |